# ExpenseOps: Full Detailed Phases (Start-to-Finish)

## Phase 0 — Project Setup and Scope Lock (1–2 hours)

Objective: Define the MVP so you don’t overbuild.

### Deliverables

- MVP user stories (below)

- Local environment checklist

- Repo created with base folders

### MVP user stories

- User logs in and uploads a receipt image.

- Receipt is stored in MinIO, status becomes QUEUED.

- Worker processes receipt asynchronously: OCR → extraction → policies.

- Receipt becomes COMPLETED, FLAGGED, or FAILED.

- Support can view tickets for failed/flagged receipts.

- Admin can manage policy rules.

- Replay: Support/Admin can reprocess a receipt.

### Acceptance check

- You can explain the end-to-end flow in 60 seconds.

- You have a feature “do not build” list (no real payments, no websockets initially, no complex UI).

## Phase 1 — Repo Skeleton + Docker Compose World (Infrastructure First)

Objective: docker compose up brings up the entire platform.

### Tools

- Docker, Docker Compose

- Postgres, Redis, MinIO

- (Later) API container, Worker container

### Deliverables

- Repo structure (create folders now):

expenseops/

docker-compose.yml

.env.example

api/

worker/

docs/

evaluation/

- docker-compose.yml with:

- postgres (5432)

- redis (6379)

- minio (9000, 9001 console)

- createbuckets init container (optional) to auto-create bucket

- .env.example with all environment variables.

### Acceptance checks

- docker compose up starts Postgres + Redis + MinIO without errors.

- You can open MinIO console and see a bucket created (e.g., receipts-raw).

- You can connect to Postgres from your machine.

## Phase 2 — Database Migrations + Schema (Alembic)

Objective: Real schema with constraints that enforce correctness.

### Deliverables

- Create an Alembic migration project under api/ (you’ll reuse DB models in worker too).

- Create tables:

- users (minimal for auth)

- receipts

- receipt_events

- policy_rules

- policy_evaluations

- tickets

- idempotency_keys

### Must-have schema fields (non-negotiable)

receipts

- id UUID

- user_id

- source_sha256

- object_key

- status + status_reason

- attempt_count

- processing_version

- extracted fields (merchant, total_amount, date_extracted, confidence_score)

- raw_ocr_text (or url)

- created_at, updated_at

Constraints

- UNIQUE (user_id, source_sha256)

- indexes on (status, updated_at) and (user_id, created_at)

### Acceptance checks

- alembic upgrade head works inside the API container.

- Unique constraint blocks duplicate receipt creation.

- You can query empty tables from Postgres.

## Phase 3 — FastAPI API: Auth + Secure Upload + 202 Accepted

Objective: API is stable, secure, and ingestion is idempotent.

### Deliverables

- FastAPI app structure:

- auth/ (JWT)

- receipts/ (upload + list + detail)

- tickets/ (support views)

- policies/ (admin views)

- common/ (config, logging, security, DB session)

- Auth endpoints (MVP)

- POST /auth/login (return access + refresh tokens)

- POST /auth/refresh

- (Optional) POST /auth/logout

- Receipt endpoints (MVP)

- POST /receipts/upload
Steps:

  - Validate file type (jpg/png/pdf if you want—start with jpg/png)

  - Validate file size limit

  - Compute SHA256 while streaming

  - Check uniqueness / idempotency:

    - if exists: return existing receipt_id + status

  - Upload to MinIO (object_key includes date + uuid)

  - Insert receipt with UPLOADED

  - Insert idempotency_keys

  - Insert receipt_events row

  - Enqueue Celery task with receipt_id

  - Update receipt to QUEUED + event

  - Return 202 Accepted with receipt_id

- GET /receipts (list user receipts)

- GET /receipts/{id} (detail)

- RBAC (minimum)

- roles: user, support, admin

- enforce:

  - user: only their receipts

  - support/admin: view all receipts + tickets

  - admin: manage policies

### Acceptance checks

- Upload returns 202 and receipt appears immediately in DB with QUEUED.

- Duplicate upload returns the same receipt id (idempotent).

- Unauthorized upload fails.

- User cannot access another user’s receipt.

## Phase 4 — Celery Worker v1: State Machine + OCR + Extraction + Persistence

Objective: Worker processes tasks reliably and updates state correctly.

### Deliverables

- Worker container with Celery configured (reads same env vars).

- Task: process_receipt(receipt_id):

- Load receipt row

- Transition QUEUED → PROCESSING (event logged)

- Download receipt image from MinIO

- Run OCR

- Store raw_ocr_text (or save to object storage and store URL)

- Run extraction:

  - total

  - date

  - merchant (basic heuristic: top header line / vendor pattern)

  - compute confidence_score

- Write fields to receipts

- Transition to COMPLETED (event logged)

### OCR choice

- Easiest for bounding boxes: EasyOCR

- If using Tesseract: use TSV/HOCR to get coordinates

### Acceptance checks

- End-to-end works: upload → receipt becomes COMPLETED with extracted fields.

- Worker logs include receipt_id and correlation_id.

- receipt_events shows lifecycle.

## Phase 5 — Reliability: Retries, Backoff, Retry Exhaustion → FAILED + Ticket

Objective: failure handling is deterministic and supportable.

### Deliverables

- Celery retry policy:

- recoverable errors retry with exponential backoff

- max retries: 3–5

- Retry exhaustion behavior:

- mark receipt FAILED

- set status_reason (OCR_FAILURE / EXTRACTION_FAILURE / STORAGE_FAILURE)

- create ticket row with stack trace + context

- write event row

- “No duplicate processing” guarantee:

- worker must check status:

  - if already COMPLETED/FLAGGED, do nothing

- increment attempt_count per processing attempt

### Acceptance checks

- If you force OCR failure (bad image), it retries, then becomes FAILED, and a ticket is created.

- Re-running the same task doesn’t create duplicates or overwrite completed receipts.

## Phase 6 — Policy Engine (DB-Driven Rules) + FLAGGED Flow

Objective: make exception detection configurable without code changes.

### Deliverables

- Policy rules table populated with at least:

- MAX_AMOUNT with threshold parameter

- DUPLICATE_RECEIPT (merchant+date+total duplicates)

- (Optional) WEEKEND_SPEND or “outside business hours”

- Worker evaluates policies after extraction:

- For each active rule:

  - record policy_evaluations

  - if flagged:

    - set receipt status FLAGGED

    - create ticket if severity HIGH

    - do not crash

- Admin endpoints

- GET /admin/policies

- POST /admin/policies

- PATCH /admin/policies/{id} enable/disable or update params

### Acceptance checks

- Changing a policy threshold changes behavior without redeploy.

- Flagged receipts show why (policy evaluation details).

## Phase 7 — Replay and Versioning (Your ETL “Re-run” Feature)

Objective: prove audit + replay just like a real pipeline.

### Deliverables

- Add processing_version to receipts (if not already).

- Endpoint:

- POST /receipts/{id}/reprocess (support/admin only)

  - sets status to QUEUED

  - increments processing_version or sets to latest

  - clears extracted fields optionally

  - logs event

  - enqueues task

- UI button: “Reprocess” visible only to support/admin.

### Acceptance checks

- You can change extraction logic and reprocess old receipts.

- Events show both processing attempts.

## Phase 8 — Support Console UI (Lite but Real)

Objective: make the system visible; prove workflow.

### Deliverables (React Vite recommended)

Pages:

- Login

- User dashboard:

- upload form

- receipts list with status badges

- Receipt detail:

- show image (from MinIO signed url or proxied)

- extracted fields + confidence

- events timeline (optional)

- Support dashboard:

- tickets list (OPEN/IN_PROGRESS/RESOLVED)

- failed/flagged receipts queue

- ticket detail view with stack trace + receipt image

- “Resolve ticket” action

- Admin policies page:

- list rules, toggle active, update thresholds

### Acceptance checks

- Workflow demo: upload → see processing → complete/flag/fail.

- Support resolves a ticket.

- Admin updates a policy threshold.

## Phase 9 — Observability (Logs + Metrics, Minimum Production Signals)

Objective: make operations measurable.

### Required deliverables

- Structured logging (JSON) in API and worker

- Correlation ID:

  - API generates correlation ID

  - passes to Celery task payload

  - worker includes it in logs

- receipt_events entries for all transitions

- Basic “health” endpoints:

  - GET /health (API)

  - GET /health/worker (optional, or rely on Flower)

### Optional (high value, still OSS)

- Prometheus + Grafana docker containers

- metrics:

  - receipts_processed_total

  - receipts_failed_total by reason

  - task_duration_seconds

### Acceptance checks

- You can answer: “How many receipts failed today and why?”

- You can show correlation ID in logs across API + worker.

## Phase 10 — Testing (Must-have for 10/10 credibility)

Objective: make core behaviors provable.

### Deliverables

Backend tests (pytest):

- Upload idempotency: same file returns same receipt_id

- RBAC: user cannot read others

- Worker: status transitions happen correctly

- Failure path: failure creates ticket

- Policy engine: flagged receipt creates evaluation + ticket

ETL-like tests:

- extraction returns stable results on sample OCR outputs

### Acceptance checks

- pytest runs in CI or locally with one command.

- Tests cover core failure workflows.

## Phase 11 — Evaluation Harness (Evidence for OCR Quality)

Objective: justify extraction claims with data.

### Deliverables

- evaluation/ground_truth.csv with 25–50 labeled receipts:

  - filename, total, date, merchant

- evaluation/run_eval.py:

  - runs extraction on dataset

  - computes accuracy per field

- EVALUATION.md:

  - accuracy table

  - common failure modes

  - next improvements

### Acceptance checks

- You can show actual results without making up percentages.

- You can explain what fails and how you’d improve it.

## Phase 12 — Documentation + Portfolio Packaging

Objective: make it recruiter-ready.

### Deliverables

docs/

- ARCHITECTURE.md (diagram + flow)

- DATA_DICTIONARY.md (tables + columns)

- RUNBOOK.md (how to handle failures, reprocess, common errors)
Root README.md includes:

- Quick start (docker compose)

- How to run migrations

- How to run worker

- How to run tests

- Demo script

### Acceptance checks

- A recruiter can run it locally in under 10 minutes.

- You can demo in 3 minutes.

# Your Starting Point Today (No ambiguity)

Start with Phase 1 → Phase 3 in this order:

- Docker Compose world

- Alembic schema + constraints

- FastAPI upload endpoint returning 202

Once those are done, the worker becomes straightforward.

If you want, tell me one choice so I tailor the exact Phase 1 files:

- OCR engine: EasyOCR (best for boxes) or Tesseract (lighter)
I will then give you the exact folder structure + configs for the chosen OCR path.

also gave me deiled guide line for each phase so i can read and understood after that gave me schima

Below is a readable, detailed guide for each phase (what it means, why it matters, what you build, and how you know it’s done). After that, I provide a complete PostgreSQL schema (DDL) that matches the 10/10 design (idempotency, state machine, replay, events, policies, tickets).

## Phase 0 — Scope Lock and Requirements

### What this phase is

You define the exact “first shippable product” so you do not drift into a giant app.

### Why it matters

Most projects fail because the scope is not controlled. Hiring managers prefer a smaller project that is finished and robust.

### What you decide

- Supported upload types: start with JPG/PNG

- Max file size: e.g., 10 MB

- Processing style: async only (API returns 202)

- Roles: user, support, admin

- MVP outputs: merchant, total_amount, date_extracted, confidence_score

### Done when

- You can describe your end-to-end flow in 60 seconds.

- You have a “Not in MVP” list (no payments, no realtime websockets, no complex ML).

## Phase 1 — Infrastructure “World” with Docker Compose

### What this phase is

You build the local environment so the system can run consistently on any machine.

### Why it matters

If your environment is flaky, everything else breaks and you cannot demo.

### What you build

- docker-compose.yml with:

  - PostgreSQL

  - Redis (broker)

  - MinIO (S3-compatible storage)

  - (later) API and Worker containers

- .env.example with all required environment variables

### Important concepts

- MinIO = local S3 substitute (free and open-source)

- Docker Compose = “one command startup”

### Done when

- docker compose up runs Postgres + Redis + MinIO

- You can open MinIO console and see a bucket like receipts-raw

- You can connect to Postgres from your machine

## Phase 2 — Database Schema + Migrations

### What this phase is

You create a schema that enforces correctness (not just “tables that store stuff”).

### Why it matters

This is where “10/10” projects are won. Constraints and state tracking are production fundamentals.

### What you build

- Migrations (Alembic recommended) that create:

  - users + roles

  - receipts (with state machine fields)

  - receipt_events (audit trail)

  - policy_rules + policy_evaluations

  - tickets

  - idempotency_keys

### Key ideas you must understand

- Idempotency: duplicate uploads do not create duplicate receipts.

- State machine: receipts move through defined statuses.

- Audit trail: events table records transitions and debugging details.

### Done when

- You can run migrations cleanly

- Unique constraint blocks duplicate (user_id, source_sha256)

- Indexes exist for dashboard performance

## Phase 3 — API: Auth + Secure Upload + Async Queueing

### What this phase is

You implement the “front door” of the system: secure upload, safe metadata creation, async processing.

### Why it matters

This proves you can build real backend services: auth, validation, safe storage, non-blocking workflows.

### What you build

- Auth (JWT)

- login issues token

- refresh token (optional but strong)

- role claims in token (or DB lookup)

- Upload endpoint POST /receipts/upload
It must do this sequence:

- validate file type + file size

- compute SHA256 as the file streams

- check if receipt already exists (idempotency)

- upload to MinIO

- insert receipt row status UPLOADED

- create idempotency key record

- create event record UPLOADED

- enqueue Celery task with receipt_id

- update receipt status to QUEUED

- create event record QUEUED

- return 202 Accepted + receipt_id

- Read endpoints:

- GET /receipts (list)

- GET /receipts/{id} (detail)

### Done when

- Upload returns 202 quickly

- Receipt shows up instantly as QUEUED

- Duplicate upload returns the same receipt (or a clear “already exists” response)

- User cannot view another user’s receipts

## Phase 4 — Worker v1: OCR + Extraction + Persistence + State Transitions

### What this phase is

A Celery worker processes queued receipts and writes extracted structured fields.

### Why it matters

This is your “data pipeline” layer—like your Retail ETL staging/warehouse concept.

### What you build

A task process_receipt(receipt_id) that:

- loads receipt record

- sets status PROCESSING + event

- downloads image from MinIO

- runs OCR (EasyOCR or Tesseract TSV)

- stores raw OCR text

- extracts:

  - total amount

  - date

  - merchant (simple heuristic)

- writes extracted fields + confidence score

- sets status COMPLETED + event

### Done when

- Upload → worker runs → receipt becomes COMPLETED

- Extracted fields are stored

- receipt_events show the transitions

## Phase 5 — Reliability: Retries, Backoff, Failure to Ticket

### What this phase is

You make the system resilient: transient failures retry, persistent failures become support tickets.

### Why it matters

This is “production support” skill: stable systems are more valuable than fancy features.

### What you build

- Celery retry policy with exponential backoff

- attempt counting

- on final failure:

  - receipt status FAILED

  - status_reason set (OCR_FAILURE, EXTRACTION_FAILURE, STORAGE_FAILURE)

  - ticket created with stack trace

  - event created FAILED

### Done when

- A purposely bad image triggers retries then creates a ticket

- Receipt shows FAILED and is visible in support UI

- Re-running task does not create duplicate receipts

## Phase 6 — Policy Engine (DB-driven Rules)

### What this phase is

You implement configurable rules that run after extraction and can flag receipts.

### Why it matters

This is a strong “senior touch”: runtime configuration without redeploy.

### What you build

- policy_rules table contains:

  - MAX_AMOUNT with threshold param

  - DUPLICATE_RECEIPT logic

- worker evaluates active rules and records evaluations

- if severity HIGH:

  - mark receipt FLAGGED

  - create ticket

- admin API to add/modify policies

### Done when

- Changing a threshold in DB changes behavior

- Flagged receipts show which rule triggered and why

## Phase 7 — Replay & Versioning (ETL-grade feature)

### What this phase is

A support/admin can re-run processing after improving extraction logic.

### Why it matters

This is the same idea as raw replay in data lakes: upgrade logic without losing raw inputs.

### What you build

- POST /receipts/{id}/reprocess (support/admin)

- increments processing_version or sets latest version

- resets status to QUEUED

- creates event REPROCESS_REQUESTED

- enqueues worker again

### Done when

- Old receipts can be reprocessed safely

- receipt_events show multiple processing attempts

## Phase 8 — Frontend (Support Console + User Console)

### What this phase is

A simple UI to prove workflow and make the project demo-able.

### Why it matters

Recruiters love projects they can click through.

### What you build

User view:

- login

- upload

- receipts list with status

- receipt detail

Support view:

- ticket list

- ticket detail (stack trace + receipt image)

- resolve ticket

- reprocess receipt

Admin view:

- manage policy rules (toggle active, update threshold)

### Done when

- You can demo: upload → processing → result or ticket

- Support resolves ticket and reprocesses

## Phase 9 — Observability (Logs + Correlation IDs + Basic Metrics)

### What this phase is

You make the system debuggable: consistent logs and traceability.

### Why it matters

In real jobs, debugging and monitoring matter as much as features.

### What you build

- correlation_id generated in API

- passed into task payload

- included in API + worker logs

- receipt_events record timings or key stage outputs

- health endpoints (API + optional worker)

### Done when

- You can trace a single receipt across API request, queue, worker logs, and DB events

## Phase 10 — Tests (Credibility Phase)

### What this phase is

You prove the system works with repeatable automated tests.

### Why it matters

Without tests, “resilient system” claims are weaker.

### What you build

Pytest tests:

- idempotency (same file returns same receipt)

- RBAC (user can’t view others)

- worker transitions

- failure path creates ticket

- policy flags create evaluation and ticket

### Done when

- pytest runs cleanly

- tests cover core workflows

## Phase 11 — Evaluation Harness (No fake accuracy claims)

### What this phase is

A small labeled dataset + script to measure extraction quality.

### Why it matters

This is how you talk about OCR quality without inventing numbers.

### What you build

- 25–50 sample receipts with ground truth

- evaluation script

- report on failure modes

### Done when

- You have an EVALUATION.md with real results

## Phase 12 — Documentation & Demo Packaging

### What this phase is

You package the project like a real engineering deliverable.

### Why it matters

This is what separates “student projects” from “job-ready projects.”

### What you build

- README quick start

- architecture doc

- data dictionary

- runbook (how to handle failures, how to reprocess)

- demo script (2–3 minutes)

### Done when

- Someone else can run it in <10 minutes

- You can demo confidently

# PostgreSQL Schema (DDL)

This is a strong baseline schema. You can use it as direct SQL or translate it to Alembic migrations.

-- Enable UUID support

CREATE EXTENSION IF NOT EXISTS "uuid-ossp";

-- ----------------------------

-- USERS + ROLES (minimal RBAC)

-- ----------------------------

CREATE TABLE IF NOT EXISTS users (

id UUID PRIMARY KEY DEFAULT uuid_generate_v4(),

email VARCHAR(255) UNIQUE NOT NULL,

password_hash TEXT NOT NULL,

created_at TIMESTAMP NOT NULL DEFAULT NOW()

);

CREATE TABLE IF NOT EXISTS roles (

id SERIAL PRIMARY KEY,

name VARCHAR(50) UNIQUE NOT NULL

);

CREATE TABLE IF NOT EXISTS user_roles (

user_id UUID NOT NULL REFERENCES users(id) ON DELETE CASCADE,

role_id INT NOT NULL REFERENCES roles(id) ON DELETE CASCADE,

PRIMARY KEY (user_id, role_id)

);

-- Seed roles (run once)

INSERT INTO roles (name) VALUES ('user') ON CONFLICT DO NOTHING;

INSERT INTO roles (name) VALUES ('support') ON CONFLICT DO NOTHING;

INSERT INTO roles (name) VALUES ('admin') ON CONFLICT DO NOTHING;

-- ----------------------------

-- RECEIPTS (state machine + audit-ready fields)

-- ----------------------------

CREATE TABLE IF NOT EXISTS receipts (

id UUID PRIMARY KEY DEFAULT uuid_generate_v4(),

user_id UUID NOT NULL REFERENCES users(id) ON DELETE CASCADE,

-- Idempotency / dedupe

source_sha256 VARCHAR(64) NOT NULL,

object_key TEXT NOT NULL,               -- e.g., receipts-raw/date=YYYY-MM-DD/<uuid>.png

-- State machine

status VARCHAR(20) NOT NULL DEFAULT 'QUEUED',

status_reason VARCHAR(50) NULL,

attempt_count INT NOT NULL DEFAULT 0,

processing_version VARCHAR(20) NOT NULL DEFAULT 'v1',

-- Extracted fields

merchant TEXT NULL,

total_amount DECIMAL(10,2) NULL,

currency CHAR(3) NOT NULL DEFAULT 'USD',

date_extracted DATE NULL,

confidence_score REAL NULL CHECK (confidence_score IS NULL OR (confidence_score >= 0.0 AND confidence_score <= 1.0)),

-- Debug/audit

raw_ocr_text TEXT NULL,

last_error TEXT NULL,

created_at TIMESTAMP NOT NULL DEFAULT NOW(),

updated_at TIMESTAMP NOT NULL DEFAULT NOW(),

-- prevent duplicates per user

CONSTRAINT uq_receipts_user_sha UNIQUE (user_id, source_sha256)

);

CREATE INDEX IF NOT EXISTS idx_receipts_user_created

ON receipts(user_id, created_at DESC);

CREATE INDEX IF NOT EXISTS idx_receipts_status_updated

ON receipts(status, updated_at DESC);

-- ----------------------------

-- RECEIPT EVENTS (immutable audit trail)

-- ----------------------------

CREATE TABLE IF NOT EXISTS receipt_events (

id BIGSERIAL PRIMARY KEY,

receipt_id UUID NOT NULL REFERENCES receipts(id) ON DELETE CASCADE,

event_type VARCHAR(50) NOT NULL,        -- UPLOADED, QUEUED, PROCESSING_STARTED, OCR_DONE, COMPLETED, FAILED, FLAGGED, REPROCESS_REQUESTED

correlation_id VARCHAR(64) NULL,

payload JSONB NULL,

created_at TIMESTAMP NOT NULL DEFAULT NOW()

);

CREATE INDEX IF NOT EXISTS idx_receipt_events_receipt

ON receipt_events(receipt_id, created_at ASC);

-- ----------------------------

-- IDEMPOTENCY KEYS (explicit audit for dedupe)

-- ----------------------------

CREATE TABLE IF NOT EXISTS idempotency_keys (

key TEXT PRIMARY KEY,                   -- e.g. "<user_id>:<sha256>"

receipt_id UUID NOT NULL REFERENCES receipts(id) ON DELETE CASCADE,

created_at TIMESTAMP NOT NULL DEFAULT NOW()

);

-- ----------------------------

-- POLICY RULES (config-driven policy engine)

-- ----------------------------

CREATE TABLE IF NOT EXISTS policy_rules (

id SERIAL PRIMARY KEY,

rule_key VARCHAR(50) NOT NULL,          -- MAX_AMOUNT, DUPLICATE_RECEIPT, etc.

rule_params JSONB NOT NULL DEFAULT '{}'::jsonb,

severity VARCHAR(20) NOT NULL DEFAULT 'HIGH',  -- LOW/MEDIUM/HIGH

is_active BOOLEAN NOT NULL DEFAULT TRUE,

created_at TIMESTAMP NOT NULL DEFAULT NOW(),

updated_at TIMESTAMP NOT NULL DEFAULT NOW(),

CONSTRAINT uq_policy_rule_key UNIQUE(rule_key)

);

-- Example seed rule: MAX_AMOUNT threshold

INSERT INTO policy_rules(rule_key, rule_params, severity, is_active)

VALUES ('MAX_AMOUNT', '{"threshold": 5000}'::jsonb, 'HIGH', TRUE)

ON CONFLICT DO NOTHING;

-- ----------------------------

-- POLICY EVALUATIONS (what rules fired on which receipt)

-- ----------------------------

CREATE TABLE IF NOT EXISTS policy_evaluations (

id BIGSERIAL PRIMARY KEY,

receipt_id UUID NOT NULL REFERENCES receipts(id) ON DELETE CASCADE,

rule_id INT NOT NULL REFERENCES policy_rules(id) ON DELETE CASCADE,

result VARCHAR(20) NOT NULL,            -- PASS/FLAG

details JSONB NULL,

created_at TIMESTAMP NOT NULL DEFAULT NOW()

);

CREATE INDEX IF NOT EXISTS idx_policy_eval_receipt

ON policy_evaluations(receipt_id, created_at DESC);

-- ----------------------------

-- TICKETS (support workflow)

-- ----------------------------

CREATE TABLE IF NOT EXISTS tickets (

id BIGSERIAL PRIMARY KEY,

receipt_id UUID NOT NULL REFERENCES receipts(id) ON DELETE CASCADE,

issue_type VARCHAR(50) NOT NULL,        -- OCR_FAILURE, EXTRACTION_FAILURE, POLICY_FLAGGED

severity VARCHAR(20) NOT NULL DEFAULT 'HIGH',

description TEXT NOT NULL,

stack_trace TEXT NULL,

status VARCHAR(20) NOT NULL DEFAULT 'OPEN',   -- OPEN/IN_PROGRESS/RESOLVED

created_at TIMESTAMP NOT NULL DEFAULT NOW(),

resolved_at TIMESTAMP NULL

);

CREATE INDEX IF NOT EXISTS idx_tickets_status_created

ON tickets(status, created_at DESC);

-- ----------------------------

-- Optional: update updated_at automatically

-- (You can also handle this in application code.)

-- ----------------------------

CREATE OR REPLACE FUNCTION set_updated_at()

RETURNS TRIGGER AS $$

BEGIN

NEW.updated_at = NOW();

RETURN NEW;

END;

$$ LANGUAGE plpgsql;

DROP TRIGGER IF EXISTS trg_receipts_updated_at ON receipts;

CREATE TRIGGER trg_receipts_updated_at

BEFORE UPDATE ON receipts

FOR EACH ROW EXECUTE FUNCTION set_updated_at();

DROP TRIGGER IF EXISTS trg_policy_rules_updated_at ON policy_rules;

CREATE TRIGGER trg_policy_rules_updated_at

BEFORE UPDATE ON policy_rules

FOR EACH ROW EXECUTE FUNCTION set_updated_at();

## How to use this schema correctly

- Phase 2: implement it via migrations (preferred), or run as SQL for a quick start.

- Your application logic should enforce the state machine and write to receipt_events.

- Your worker should increment attempt_count and update last_error on failures.

- Your policy engine should write to policy_evaluations.

If you want the cleanest possible start, the best first step is:

- Phase 1 Docker Compose

- Run this schema into Postgres

- Build Phase 3 upload endpoint returning 202 Accepted

When you reach that point, send me your repo structure (or paste your docker-compose.yml) and I’ll tell you exactly what to adjust to keep everything aligned with this design.